Software Test Plan

Online Exam Portal

Version: 1.0

Authors: Rehan S Bawakhan (CS820) · Yeshaswinie D (CS619) · Yashwantha R (CS614) · Yashaswini Singh (CS612)

Date: 15-09-2026

Status: Draft

Derived from: Online Exam Portal SRS v1.0 (05-09-2026) and SAD v1.0 (14-09-2026)

# 1. Introduction

Purpose: This document defines the test plan for the Online Exam Portal v1.0. It sets out the objectives, scope, strategy, resources, schedule and responsibilities for testing the system described in the SRS and SAD.

Scope: Testing covers the Online Exam Portal's core modules — authentication & access control, question bank management, exam creation & scheduling, online exam delivery, evaluation & grading, result processing & reporting, and administration/monitoring — across the Admin, Faculty and Student roles. A native mobile app, a payment gateway, and camera/biometric proctoring are excluded, consistent with the SRS scope.

References: Online Exam Portal SRS v1.0 (05-09-2026), Online Exam Portal SAD v1.0 (14-09-2026), WCAG 2.1 AA, OWASP ASVS.

Definitions:

| Term | Meaning |
| --- | --- |
| SRS | Software Requirements Specification |
| SAD | Software Architecture and Design Specification |
| RTM | Requirements Traceability Matrix |
| MCQ | Multiple Choice Question |
| UAT | User Acceptance Testing |
| RBAC | Role-Based Access Control |
| WCAG | Web Content Accessibility Guidelines |

# 2. Test Items

- Authentication & Access Control module

- Question Bank Management module

- Exam Creation & Scheduling module

- Online Exam Delivery module (timer sync, autosave, auto-submit)

- Evaluation & Grading module (auto-grading and manual grading workflow)

- Result Processing & Reporting module

- Administration, Maintenance & Monitoring module

- Audit & Logging (cross-cutting)

# 3. Features to be Tested

Features mapped to SRS requirement IDs:

| Req ID Range | Feature |
| --- | --- |
| OEP-F-001 – OEP-F-004 | Registration, login, role-based access control, account lockout |
| OEP-F-010 – OEP-F-013 | Question bank CRUD, tagging, bulk import, edit-lock on published questions |
| OEP-F-020 – OEP-F-024 | Exam assembly, duration/marks/negative-marking configuration, scheduling window, publish/unpublish |
| OEP-F-030 – OEP-F-035 | Timed exam delivery, question navigator, server-synced timer, autosave, auto-submit, single-attempt rule |
| OEP-F-040 – OEP-F-043 | Auto-grading of objective answers, manual grading of subjective answers, final score calculation |
| OEP-F-050 – OEP-F-053 | Student scorecards, class/course analytics, PDF/Excel export, question-wise breakdown |
| OEP-F-060 – OEP-F-063 | Admin user/course management, system-wide log review, health diagnostics |
| OEP-NF-001 – OEP-NF-006 | Performance, reliability, availability, audit retention, usability/accessibility, scalability/maintainability |
| OEP-SR-001 – OEP-SR-006 | TLS enforcement, password hashing, session expiry, answer-key confidentiality, account lockout, server-side RBAC |

# 4. Features Not to be Tested

- Native mobile app — out of scope for this version (SRS §1.2)

- Payment gateway integration — out of scope for this version (SRS §1.2)

- Camera/biometric-based proctoring — out of scope for this version (SRS §1.2)

- Internal delivery infrastructure of the third-party email/SMS gateway — only the integration point is tested, not the provider's internals

- Underlying browser engine or client OS behavior

# 5. Test Approach / Strategy

Levels:

- Unit tests — module-level (Auth, Question Bank, Scheduling, Delivery, Evaluation, Reporting, Admin services)

- Integration tests — API gateway ↔ services ↔ database; Exam Delivery Service ↔ server timer

- System tests — end-to-end exam lifecycle: registration → question bank → exam creation → delivery → grading → results

- Acceptance tests (UAT) — with sample Admin, Faculty and Student users, and course-coordinator sign-off

Types:

- Functional testing — per SRS §4.1–4.7

- Regression testing — after each build/fix cycle

- Performance testing — response time and load, per OEP-NF-001 (200 concurrent exam-takers)

- Reliability testing — no lost responses on dropped connections, per OEP-NF-002

- Availability testing — uptime during simulated exam windows, per OEP-NF-003

- Security testing — per §5.1 below and the SAD's STRIDE threat model

- Usability / accessibility testing — WCAG 2.1 AA, per OEP-NF-005

Entry Criteria: Stable build deployed to the test environment; SRS and SAD baselined; test data (accounts, sample question bank, sample exams) available; test environment configured.

Exit Criteria: 100% of planned test cases for High-priority requirements executed; 0 critical or high-severity defects open; ≥95% of Medium/Low-priority test cases executed; the RTM in Section 13 shows all High-priority requirements as passed.

## 5.1 Security Validation

- Validate password handling — hashing with bcrypt/Argon2, never logged or stored in plaintext (OEP-SR-002)

- TLS 1.2+ verification on every client-server connection (OEP-SR-001)

- Server-side RBAC verification at the API layer for every endpoint, not just hidden in the UI (OEP-F-003, OEP-SR-006)

- Answer-key exposure checks — inspect client payloads and network traffic to confirm correct answers are never sent before or during the exam window (OEP-SR-004)

- Account-lockout and brute-force testing after 5 consecutive failed logins (OEP-F-004, OEP-SR-005)

- Session-expiry and token-invalidation testing on idle timeout and logout (OEP-SR-003)

- Fuzz testing of registration, login and question-import input fields

- Penetration testing of authentication and exam-delivery endpoints

# 6. Test Environment

Hardware: Standard developer/test workstations and laptops, plus a representative set of client devices (desktop browser, Android and iOS phone/tablet where feasible) for cross-browser and responsive testing.

Software: Online Exam Portal application build (backend API + web client), MySQL/PostgreSQL test instance, SMTP/SMS sandbox for notifications.

Tools: Selenium/Playwright (UI automation), Postman (API testing), JMeter or k6 (performance/load testing), Jira (defect tracking), OWASP ZAP (security scanning), axe/WAVE (accessibility auditing).

Test Data: Dummy Admin, Faculty and Student accounts across all roles; a sample question bank covering MCQ, True/False and Short-Answer types; sample exams with varied scheduling windows and negative-marking configurations.

# 7. Test Schedule

Milestones:

- Test case design: 16-Sep-2026 to 19-Sep-2026

- Environment setup: 18-Sep-2026

- Test execution start: 20-Sep-2026

- Test execution end: 03-Oct-2026

- UAT: 05-Oct-2026 to 08-Oct-2026

# 8. Test Deliverables

- Test Plan (this document)

- Test Cases (manual & automated)

- Test Scripts

- Test Data

- Test Execution Logs

- Defect Reports

- Test Summary Report

# 9. Roles and Responsibilities

| Role | Name | Responsibility |
| --- | --- | --- |
| QA Lead | Rehan S Bawakhan | Prepare the test plan, coordinate execution and reporting |
| Test Engineer | Yeshaswinie D | Design & execute test cases, log defects |
| Test Engineer | Yashwantha R | Design & execute test cases, log defects |
| Test Engineer | Yashaswini Singh | Design & execute test cases, log defects |
| Developer | Dev Team | Support defect fixes and triage |
| Product Owner / Course Coordinator | Prof. Pavithra | Approve test results, sign off on readiness |

# 10. Risks and Mitigation

| Risk | Mitigation |
| --- | --- |
| Delay in stable build delivery | Request early smoke/nightly builds from the dev team |
| Test environment downtime | Maintain a backup environment on a cloud VM/container image |
| Dependency on the email/SMS gateway sandbox | Use a mocked notification service for most test runs |
| Limited access to varied student devices for cross-browser/responsive testing | Prioritize the top three browsers plus one mobile browser |
| Load-testing infrastructure limits when simulating 200 concurrent students | Use a cloud-based load-testing tool with scheduled off-peak runs |

# 11. Assumptions & Dependencies

- The SRS v1.0 and SAD v1.0 are baselined and stable before test case design begins

- Test data (accounts, sample question bank, sample exams) will be seeded before execution

- A staging environment mirroring the production stack (Node.js/Django/Spring Boot + MySQL/PostgreSQL) will be available

- An email/SMS gateway sandbox or mock will be available for notification testing

# 12. Suspension & Resumption Criteria

Suspend testing if:

- The environment is unavailable for more than 4 hours

- The build is too unstable and blocks more than 30% of planned test cases

- A critical security defect is found (e.g., exam answer-key exposure)

Resume testing if:

- Blocking defects are resolved and verified

- The environment is stabilized

# 13. Test Case Management & Traceability

The RTM (carried forward from SRS §8) maps every SRS requirement to its owning module and representative test case ID(s):

| Req ID Range | Module | Representative Test Cases |
| --- | --- | --- |
| OEP-F-001 – OEP-F-004 | AuthModule | TC-Auth-01 – TC-Auth-04 |
| OEP-F-010 – OEP-F-013 | QuestionBankModule | TC-QB-01 – TC-QB-04 |
| OEP-F-020 – OEP-F-024 | ExamSchedulingModule | TC-Exam-01 – TC-Exam-05 |
| OEP-F-030 – OEP-F-035 | ExamDeliveryModule | TC-Deliver-01 – TC-Deliver-06 |
| OEP-F-040 – OEP-F-043 | EvaluationModule | TC-Eval-01 – TC-Eval-04 |
| OEP-F-050 – OEP-F-053 | ReportingModule | TC-Result-01 – TC-Result-04 |
| OEP-F-060 – OEP-F-063 | AdminModule | TC-Admin-01 – TC-Admin-04 |
| OEP-NF-001 | Cross-cutting / Performance | TC-Perf-01 |
| OEP-NF-002 | Cross-cutting / Reliability | TC-Rel-01 |
| OEP-NF-003 | Cross-cutting / Availability | TC-Ops-01 |
| OEP-NF-004 | Cross-cutting / Audit / Retention | TC-Audit-01 |
| OEP-NF-005 | Cross-cutting / Usability / Accessibility | TC-UX-01 |
| OEP-NF-006 | Cross-cutting / Scalability / Maintainability | TC-Arch-01 |
| OEP-SR-001 – OEP-SR-006 | SecurityModule | TC-Sec-01 – TC-Sec-06 |

# 14. Test Metrics & Reporting

Metrics collected:

- % test cases executed

- % passed / failed

- Defect density

- Defect aging

- Requirement coverage

Reports:

- Daily execution status

- Final Test Summary Report

# 15. Approvals

| Role | Name | Signature / Date |
| --- | --- | --- |
| QA Lead | Rehan S Bawakhan | Pending |
| Dev Lead |  | Pending |
| Product Owner / Course Coordinator | Prof. Pavithra | Pending |